BASE CMS

Comprehensive Feature List & Development Roadmap

A Reusable Foundation for All Client CMS Projects

Version 1.0

January 2026

# Table of Contents

# Executive Summary

This document outlines a comprehensive base Content Management System (CMS) designed to serve as a foundation for all client website projects. The goal is to build a flexible, scalable, and feature-rich CMS once, then customize it for each client's specific needs rather than building from scratch every time.

## Key Benefits

- Faster project delivery - Start with 70-80% of functionality already built

- Consistent quality - Battle-tested features across all projects

- Lower development costs - Reduce redundant development work

- Easier maintenance - Single codebase to improve and update

- Scalable architecture - Easily add features as projects grow

## Target Timeline

Phase 1 (Months 1-3): Core CMS Foundation

Phase 2 (Months 4-6): Advanced Features & Media Management

Phase 3 (Months 7-9): E-commerce, Multi-language & Advanced Modules

Phase 4 (Months 10-12): Polish, Documentation & First Client Implementation

# PART 1: CORE FEATURES

These are the essential features that every CMS installation will include. They form the foundation of the system and cannot be disabled.

## 1. User Management & Authentication

### User Roles & Permissions

- Super Admin - Full system access, can manage all users and settings

- Admin - Can manage content and users within assigned permissions

- Editor - Can create, edit, and publish content

- Author - Can create and edit own content, submit for approval

- Contributor - Can create drafts only, cannot publish

- Custom roles with granular permissions (per-module access control)

### Authentication Features

- Email/password login with secure password hashing (bcrypt)

- Two-factor authentication (2FA) via email or authenticator app

- Social login integration (Google, Facebook, Microsoft - optional)

- Password reset via email with secure tokens

- Session management with configurable timeout

- Login attempt tracking and account lockout after failed attempts

### User Profile Management

- Profile photo upload and management

- Bio and contact information

- Activity log (login history, content changes)

- User preferences (timezone, language, notification settings)

## 2. Content Management System

### Page Management

- Create, edit, delete pages with flexible layouts

- Drag-and-drop page builder with pre-built sections/blocks

- Rich text editor with formatting, links, images, tables, and embeds

- HTML/CSS editor for advanced users

- Page templates for consistent layouts

- SEO meta fields (title, description, keywords, OG tags)

- URL customization and automatic slug generation

### Blog/Post Management

- Create, edit, delete blog posts

- Categories and tags for organization

- Featured images and image galleries

- Author attribution and multiple authors support

- Publishing options: draft, scheduled, published

- Comments system with moderation

- Related posts suggestions

### Content Workflow

- Draft, pending review, scheduled, published states

- Content approval workflow (submit for review, approve, reject)

- Version history and content rollback

- Content duplication for quick creation

## 3. Media Library & Management

- Upload images, videos, documents, and other files

- Drag-and-drop bulk upload

- Automatic image optimization and compression

- Automatic responsive image generation (multiple sizes)

- Image editing tools (crop, resize, rotate, filters)

- Folder organization and tagging system

- Search and filter by file type, date, tags

- Alt text and metadata for accessibility and SEO

- Cloud storage integration (AWS S3, Google Cloud, Cloudflare R2)

- CDN integration for faster delivery

## 4. Navigation & Menu Management

- Create multiple menus (header, footer, sidebar)

- Drag-and-drop menu builder

- Multi-level nested menus (unlimited depth)

- Link to pages, posts, custom URLs, or files

- Menu item icons and descriptions

- Conditional menu display based on user role or login status

## 5. Form Builder & Management

- Drag-and-drop form builder

- Multiple field types: text, email, phone, textarea, dropdown, checkbox, radio, file upload, date picker

- Conditional logic (show/hide fields based on answers)

- Form validation and required fields

- Email notifications to admin and user

- Customizable confirmation messages and redirect options

- Form submissions storage and export (CSV, Excel)

- Anti-spam protection (reCAPTCHA, honeypot)

- Integration with email marketing tools (Mailchimp, SendGrid)

## 6. SEO & Analytics

### SEO Features

- Custom meta titles and descriptions per page

- Open Graph and Twitter Card tags

- XML sitemap auto-generation

- Robots.txt editor

- Canonical URL management

- 301 redirects management

- Schema markup support (JSON-LD)

- SEO analysis and suggestions per page

### Analytics Integration

- Google Analytics 4 integration

- Google Search Console integration

- Facebook Pixel integration

- Built-in analytics dashboard with key metrics

## 7. System Settings & Configuration

### General Settings

- Site title, tagline, and description

- Logo and favicon upload

- Timezone and date format settings

- Language and localization settings

### Email Settings

- SMTP configuration

- Email templates customization

- Test email functionality

### Security Settings

- SSL enforcement

- IP whitelist/blacklist

- Rate limiting configuration

- Security headers configuration (CSP, HSTS)

### Backup & Restore

- Automated daily/weekly backups

- Manual backup trigger

- Database and file backups

- One-click restore from backup

# PART 2: ADVANCED FEATURES

These features can be enabled or disabled per client installation based on their needs. They add specialized functionality beyond the core system.

## 8. E-commerce Module (Optional)

### Product Management

- Create, edit, delete products

- Product categories and attributes

- Product variants (size, color, etc.)

- Product images gallery

- Inventory tracking

- Product reviews and ratings

### Shopping Cart & Checkout

- Add to cart functionality

- Guest checkout and registered user checkout

- Shipping calculator and options

- Tax calculation

- Coupon and discount codes

- Multiple payment gateway integration (Stripe, PayPal, Square)

### Order Management

- Order tracking and status updates

- Order history for customers

- Email notifications for order updates

- Invoice generation and printing

## 9. Multi-language Support (Optional)

- Create content in multiple languages

- Language switcher for frontend

- Automatic URL structure per language

- Translation management interface

- RTL (Right-to-Left) language support

## 10. Portfolio/Projects Module (Optional)

- Create project/portfolio items

- Project categories and tags

- Image galleries for each project

- Video integration

- Client testimonials per project

- Project timeline and details

- Filterable portfolio grid on frontend

## 11. Events & Calendar (Optional)

- Create, edit, delete events

- Event categories and venues

- Recurring events support

- Calendar view on frontend

- Event registration and ticketing

- Email reminders for registered users

## 12. Membership & Subscriptions (Optional)

- Membership levels and pricing tiers

- Content restriction based on membership level

- Recurring billing integration

- Member directory and profiles

- Email communication with members

# PART 3: TECHNICAL ARCHITECTURE

## 13. Technology Stack

### Backend Options (Choose One)

Option A: Node.js Stack

- Node.js with Express.js or NestJS framework

- TypeScript for type safety

- PostgreSQL or MongoDB database

- Prisma or TypeORM for database ORM

Option B: PHP Stack

- PHP 8.2+ with Laravel framework

- MySQL or PostgreSQL database

- Eloquent ORM

Option C: Python Stack

- Python with Django or FastAPI framework

- PostgreSQL database

- Django ORM or SQLAlchemy

### Frontend Stack

- React.js or Vue.js for admin dashboard

- Next.js or Nuxt.js for SSR/SSG frontend (optional)

- Tailwind CSS for styling

- Component library (Shadcn UI, Headless UI, or similar)

### Additional Technologies

- Redis for caching and session management

- Elasticsearch for advanced search (optional)

- RabbitMQ or Bull for job queues

- Docker for containerization

## 14. API Architecture

- RESTful API design

- GraphQL endpoint (optional for advanced querying)

- API versioning

- JWT authentication for API access

- API documentation (Swagger/OpenAPI)

- Webhooks for third-party integrations

## 15. Performance Optimization

- Database query optimization and indexing

- Redis caching for frequently accessed data

- CDN integration for static assets

- Lazy loading for images and components

- Code splitting and minification

- Server-side rendering or static site generation options

## 16. Security Features

- SQL injection prevention

- XSS (Cross-Site Scripting) protection

- CSRF (Cross-Site Request Forgery) tokens

- Content Security Policy headers

- Rate limiting on API endpoints

- File upload validation and scanning

- Regular security updates and patches

- Audit logging for sensitive operations

# PART 4: DEVELOPMENT ROADMAP

A phased approach to building the base CMS over 12 months.

## Phase 1: Foundation (Months 1-3)

Goals: Set up core infrastructure, authentication, and basic content management

Month 1: Project Setup & Authentication

- Initialize project repository and development environment

- Set up CI/CD pipeline

- Design database schema

- Implement user authentication system

- Build user registration and login flows

- Create basic admin dashboard layout

Month 2: User Management & Roles

- Implement role-based access control (RBAC)

- Build user management interface

- Add password reset functionality

- Implement 2FA

- Create user profile management

Month 3: Basic Content Management

- Build page creation and editing interface

- Integrate rich text editor

- Implement draft/publish workflow

- Create basic SEO fields

- Build URL routing system

## Phase 2: Enhanced Content & Media (Months 4-6)

Goals: Add media management, blog functionality, and navigation tools

Month 4: Media Library

- Build file upload system

- Implement image optimization and processing

- Create media library interface

- Add folder organization

- Integrate cloud storage option

Month 5: Blog & Categories

- Build blog post management

- Implement categories and tags system

- Add featured images

- Create comments system

- Build content scheduling

Month 6: Navigation & Forms

- Create menu builder interface

- Implement drag-and-drop menu management

- Build form builder tool

- Add form submission handling

- Integrate email notifications

## Phase 3: Advanced Modules (Months 7-9)

Goals: Implement optional modules and advanced features

Month 7: E-commerce Foundation

- Build product management system

- Create shopping cart functionality

- Implement basic checkout flow

- Integrate payment gateway (Stripe)

Month 8: Multi-language & Portfolio

- Implement multi-language content management

- Create language switcher

- Build portfolio/projects module

- Add project galleries and filtering

Month 9: Events & Membership

- Create events management system

- Build calendar interface

- Implement membership module

- Add subscription billing

## Phase 4: Polish & Launch (Months 10-12)

Goals: Optimize, document, test, and deploy first client site

Month 10: Performance & Security

- Implement caching strategy

- Optimize database queries

- Security audit and hardening

- Load testing and optimization

Month 11: Documentation & Testing

- Write comprehensive developer documentation

- Create user guides and tutorials

- Build API documentation

- Comprehensive testing (unit, integration, E2E)

- Bug fixes and refinements

Month 12: First Client Launch

- Customize base CMS for first client (e.g., Giri Architects)

- Theme development and customization

- Content migration and setup

- Training and handover

- Launch and post-launch support

# PART 5: CUSTOMIZATION STRATEGY

## 17. Theme System

The base CMS will support a flexible theme system that allows easy customization for each client without modifying core code.

- Theme structure with layouts, components, and assets

- Theme configuration file for colors, fonts, and styling

- Template override system

- Custom CSS/SCSS support

- Theme marketplace for pre-built themes

## 18. Plugin Architecture

Extend functionality through a plugin system without modifying core files.

- Plugin API with hooks and filters

- Plugin activation/deactivation from admin

- Plugin settings interface

- Community plugin repository

## 19. Configuration Management

- Environment-based configuration (.env files)

- Per-client configuration override

- Feature flags for enabling/disabling modules

- Admin interface for common settings

# PART 6: DEPLOYMENT & MAINTENANCE

## 20. Deployment Options

### Self-Hosted

- VPS deployment (DigitalOcean, Linode, AWS EC2)

- Docker containerization

- One-click installation script

### Platform as a Service (PaaS)

- Vercel/Netlify for frontend

- Railway, Render, or Heroku for backend

- Managed database services

## 21. Update Management

- Semantic versioning (MAJOR.MINOR.PATCH)

- Automated update notifications

- One-click updates from admin dashboard

- Database migration system

- Rollback capability

## 22. Monitoring & Support

- Error logging and monitoring (Sentry, LogRocket)

- Uptime monitoring

- Performance monitoring (Core Web Vitals)

- Email alerts for critical issues

- Support ticketing system for clients

# Conclusion

This base CMS represents a comprehensive solution that will dramatically streamline your web development workflow. By investing 12 months in building this foundation, you will create a system that:

- Reduces development time for new projects by 60-80%

- Provides consistent, high-quality features across all client sites

- Scales effortlessly from simple brochure sites to complex e-commerce platforms

- Maintains security and performance through centralized updates

- Allows rapid customization through themes and plugins

Next Steps:

- Review and prioritize features based on your most common client needs

- Choose your technology stack (Node.js, PHP, or Python)

- Set up development environment and project repository

- Begin Phase 1 development

- Identify your first client project for the Phase 4 launch

With this roadmap as your guide, you are well-positioned to build a powerful, reusable CMS platform that will serve as the foundation for all your future web projects.

Good luck with your development!